MUD 136 Report

[www.HCMUD136.org](http://www.HCMUD136.org)

By Barry Greer, Vice President

The Harris County Municipal Utility District 136 monthly meeting was held in person at the Deerfield Village Recreation Center Clubhouse. The meeting was held at 6:00 P.M. on Thursday November 11, 2021.

The Board reviewed water and sanitary sewer operations from the previous month with presentations from our consultants, continued our discussions pertaining to the long-term Asset Replacement and Assessment Plan being prepared by our District’s Engineer, trash and recycling services, in addition to other agenda items pertinent to our District.

MUD 136 and the Deerfield Village Community Association continue to monitor work on the WHCRWA’s extension of the 84” diameter water supply line through the pipeline easement that traverses the northern portion of Deerfield Village. Pipe installation is virtually complete except for final tie-ins at the west end adjacent to Barker Cypress Road. Additional fine grading was necessary over portions of the newly installed line and sidewalk construction is just beginning through the east portion of the easement area.

The fall electronic recycling and shredding event that took place on October 23, 2021, was successful although final totals for the quantity of materials recycled have not yet been tallied. We will post them to our MUD 136 Website shortly.

As a reminder residents can sign up to be included in the MUD’s text alert system by texting “hcmud136” (without quotation marks) to 74121, creating an account using an email address at <https://mobile-text-alerts.com/hcmud136>. Registered residents will receive alerts about interruptions to water, sewer, or trash service.

Our next regular monthly meeting is scheduled for Thursday, December 9, 2021 at 6 P.M. We expect to continue in-person meetings based on the State of Texas open meeting rules. Please visit our District website at [WWW.HCMUD136.ORG](http://WWW.HCMUD136.ORG) for confirmation of the meeting location.